TYLENTED

Launch Plan — Testing Through Execution

6–8 Week Roadmap  ·  Bootstrapped, Feedback-Driven Launch

Prepared for Rohit Jain, Arhat Info Corp — August 2026

This plan assumes a measured 1–2 month (6–8 week) timeline, a small paid-marketing test budget alongside organic channels, and a DIY (self-serve) approach to legal — refining what already exists rather than commissioning new counsel. The extra runway compared to a compressed launch goes mostly toward a longer content/SEO lead time, a proper private-beta window before the public launch, and more breathing room in QA — not toward scope you don’t need. Every section below reflects the actual product as built: the Django/React backend, the Job Search / Freelance / Developer Chrome extensions, the 4-tier Stripe subscription model, and the admin dashboard already in place.

# Launch Readiness Snapshot

What already exists vs. what this plan needs to close before launch day.

| Area | Status | Gap to close |
| --- | --- | --- |
| Core product | Built | 3 AI portals (Job Search, Freelancer, Developer) live on React/Django |
| Chrome extensions | Built, CWS-policy-compliant | Submit all 3 for review; CSP + permission fixes already applied |
| Billing | Live — Stripe + webhooks | Run a full test-clock renewal cycle before trusting real charges |
| Admin visibility | Built | MRR/churn/alerts dashboard — use it from day one |
| Legal pages | Drafted (Arhat Info Corp) | Refresh for Tylented brand + current tiers; add refund policy |
| Domain / brand | Mid-migration | arhat.info → tylented.com — finish before public launch |
| Feedback loop | Built | "We’re listening" note live — needs a real form, not a placeholder |
| Marketing assets | Not started | Landing copy, Product Hunt kit, launch posts, ad creative |

# Phase 1 — Testing & QA  (Weeks 1–2)

Goal: nothing that touches money, auth, or a Chrome Web Store review is untested by the end of Week 2 — and with two weeks instead of a rushed few days, there’s room to actually fix what testing turns up, not just log it.

## Functional & regression testing

- Full signup → email verify → login → password reset flow, on both Google OAuth and email/password paths.

- All AI tools across all 3 portals produce real output against the live backend, not mocked responses.

- Tier gating: confirm a free user is blocked from every AI endpoint, and each paid tier unlocks exactly what it should (allows_ai_tools, allows_chrome_extension, etc.).

- Resume upload, storage, and the resume-prefill flow in both the Freelance extension and job-search-ext.

- Invoice generator and rate calculator (no-login tools) work standalone.

## Payment & subscription testing

- Use Stripe Test Clocks (not live cards) to simulate a full monthly renewal end-to-end: checkout → invoice.payment_succeeded → webhook updates current_period_end → Payment row created.

- Simulate a failed renewal (test card 4000 0000 0000 0341) and confirm status flips to past_due and the admin Alerts panel picks it up.

- Test upgrade/downgrade proration via the in-place Subscription.modify() path, not just fresh checkout.

- Test cancel-at-period-end and immediate cancel, confirm downgrade-to-free fires correctly.

- Confirm STRIPE_WEBHOOK_SECRET and the registered endpoint URL are correct for the production host before go-live — a silent signature mismatch drops every webhook with no visible error to you.

## Chrome extension testing

- Load all 3 extensions unpacked in Chrome and walk every tool once, on a fresh profile with no prior login.

- Confirm the on-demand sidebar (right-click → tool) works on a real page, not just internal test pages.

- Confirm CSP is clean — no inline-script console errors on any extension page (already fixed once; re-check after any future edit to options.html/popup.html).

- Submit all 3 to the Chrome Web Store review queue on day 1 of this phase — reviews can take days, so this should run in parallel with everything else, not block on it.

## Security & infra sanity pass

- Re-run a secrets sweep on both repos before anything goes further public than it already is.

- Confirm ALLOWED_HOSTS / CORS_ALLOWED_ORIGINS on production settings only include tylented.com domains you control.

- Confirm rate limiting / AI quota enforcement actually blocks at the daily cap, not just displays a number.

- Basic load sanity: a handful of concurrent AI requests shouldn’t crash the worker — this doesn’t need to be a full load test at this stage, just a smoke check.

## Private beta cohort (Week 2)

- With the extra runway, run a small private beta before the soft launch in Phase 4 — 10–20 real people (past users, friends in your target audience, a couple of relevant communities you already have goodwill in), not just yourself.

- Give beta users a direct line to you (not the public feedback form yet) — the goal is catching confusing UX and edge cases testing alone won’t surface, before a wider audience sees them.

- Treat this as the gate for Phase 4: don’t move to soft launch until the beta cohort isn’t hitting blocking bugs.

# Phase 2 — Legal & Compliance  (Weeks 1–2, self-serve)

None of this is legal advice. It is a checklist for updating the documents you already have. Once revenue or user count grows meaningfully, a one-time paid review is worth it — flagged here so it isn’t forgotten, not because it blocks a 1–2 month launch.

## Update, don’t rewrite

- Terms of Service & Privacy Policy already exist under Arhat Info Corp — update entity name/brand references from arhat.info to Tylented, and correct any stale pricing tier names (the copy still needs to match the current 4-tier free / AI Tools / AI + Chrome Extension / AI Premium structure).

- Add or confirm a clear refund/cancellation policy — proration on upgrade is already automatic in Stripe; the policy text just needs to say so plainly.

- Add a Chrome extension-specific data disclosure: what each extension reads (selected text, resume data if opted in) and what it sends to your API — required content for the Chrome Web Store privacy tab, not just your website.

- Cookie/analytics consent banner — confirm it actually blocks non-essential scripts (ads, analytics) until consent, not just displays a notice.

## Payment & data compliance basics

- PCI compliance: you never touch raw card numbers — Stripe Checkout/Elements handles that, which keeps you at the lightest PCI SAQ tier. Confirm no card data is ever logged anywhere (webhook payloads, error logs).

- GDPR/CCPA-lite: add a data deletion path (even a manual "email us to delete your account" process is enough at this stage) and make sure it’s mentioned in the Privacy Policy.

- Business registration: confirm Arhat Info Corp is in good standing and that the entity name on Stripe, the domain registrar, and the legal pages all match — mismatches here are a common chargeback/dispute headache later.

# Phase 3 — Marketing  (Weeks 1–8, overlapping launch)

Approach: organic-first, with a small paid budget to accelerate the channels that show early signal — matches the "we keep this cheap" positioning already built into the product. The longer runway is spent almost entirely here: more SEO content has time to get indexed and start ranking before launch day, instead of going out cold.

## Positioning

Tylented is an AI copilot for people actively hustling — job seekers, freelancers, and developers — priced low on purpose, and shaped by what users actually ask for. The in-product feedback note ("We’re listening — Tylented stays cheap because of your feedback") is the core brand promise. Make sure tylented.com/feedback is a real form before launch — right now it’s a placeholder across all 3 extensions and 2 portal pages, and a broken promise on day one undercuts the whole positioning.

## Pre-launch (Weeks 1–4)

- Stand up a simple landing/waitlist page if tylented.com isn’t fully public yet — capture emails well before the full launch push, not just the week of.

- Wire up the real feedback form (Tally or Google Forms is enough to start) and replace the placeholder URL in all 3 extensions and both portal pages — do this in Week 1, since the private beta cohort in Phase 1 should be able to use it too.

- Write launch copy once: one core narrative, adapted per channel (Product Hunt tagline, Reddit post, LinkedIn post, X thread).

- Prepare Chrome Web Store listings — screenshots, short/long descriptions, and promo tiles for all 3 extensions; these take review time, so submit in Week 1.

- Seed 10–15 pieces of SEO content over Weeks 1–4 (roughly 2–3/week) around high-intent terms your tools already answer (e.g. "freelance rate calculator", "cron expression generator", "AI cover letter generator") — publishing weeks ahead of launch instead of all at once gives Google time to index and start sending a trickle of organic traffic before launch day even happens.

- Start warming up community presence (Reddit, Indie Hackers, relevant Discord/Slack) in Weeks 3–4 — genuinely participate before you ever post about your own product, so the launch post isn’t the first thing people see from you.

## Launch week (Weeks 5–6)

- Product Hunt launch — pick a Tuesday–Thursday, prep hunter/maker comment in advance, mobilize your existing network to upvote in the first 2 hours (Product Hunt’s algorithm weights early velocity heavily).

- Post in relevant communities same day: r/SideProject, r/freelance, r/webdev, r/forhire, Indie Hackers, relevant Discord/Slack communities for job seekers and freelancers.

- LinkedIn + X posts from your own account — founder-story framing ("built this because I was tired of X") outperforms feature lists for a first launch.

- Email the waitlist the morning of launch with a direct link and a founding-user framing (e.g. a small permanent discount or bonus AI requests for the first N signups).

## Small paid budget — test, don’t commit

Since you’re allowing some paid spend: treat launch week as a test, not a scaled campaign. Cap total spend, run 2–3 small experiments in parallel, and only scale whichever one shows a payback period you’re comfortable with — don’t pre-commit the whole budget to one channel before you have data.

| Channel | Why | Suggested test size |
| --- | --- | --- |
| Reddit ads (targeted subs) | Cheap CPC, audience already searching for job/freelance tools | $50–100 test |
| Google Search (branded + long-tail) | Captures people already searching for exactly what you built | $100–150 test |
| X / LinkedIn boosted posts | Amplify the organic launch post to a lookalike audience | $50–100 test |

## Post-launch content cadence

- Once/week: a short post using a real (anonymized) example — "here’s a proposal Tylented wrote in 10 seconds."

- Once/month: a "we shipped this because you asked" post pulling directly from the feedback form — this is the retention/positioning flywheel, not just marketing.

# Phase 4 — Execution Sequence

## Soft launch (Week 4, after the private beta gate)

- Flip the site live on tylented.com behind a wider invite-only wave — beyond the Week 2 beta cohort, open it to your full waitlist plus a couple of communities you already have goodwill in.

- Run this wave for a full week, not a couple of days — with 6–8 weeks total there’s no need to rush past the window that exists specifically to catch what testing and the private beta didn’t.

- Watch the admin dashboard daily: MRR, new subscribers, and — critically — the Alerts panel for any failed payment or past_due that surfaces a webhook bug before it hits a wider audience.

- Fix anything that breaks before moving to public launch.

## Launch day (Weeks 5–6, pick one date)

- Morning: Product Hunt goes live, waitlist email sent, community posts go out within the first hour of each other.

- All day: personally respond to every comment/question on Product Hunt and social — response speed matters more than post polish on launch day.

- Check the admin dashboard every few hours, not continuously — you want to catch a payment or infra problem within hours, not obsess over vanity metrics in real time.

## First 72 hours after launch day

- Daily admin dashboard check: new subscribers, failed payments, and any past_due accounts — follow up on every one personally while volume is still low enough to do that.

- Triage and respond to every piece of feedback that comes in through the new feedback form — the first responses set the tone for whether people believe "we’re listening" is real.

- Watch Chrome Web Store review status on all 3 extensions; if any get rejected, the most common cause at this point would be a permissions or CSP issue — both have already been addressed once, so a rejection likely means something regressed.

# Phase 5 — Post-Launch Operations

## What to watch weekly

- MRR trend and active subscriber count (admin dashboard — Overview).

- Churn / cancellations this month, and whether cancellations cluster around a specific tier (signal on pricing or value mismatch).

- Failed-payment $ at risk and past-due count — follow up on these personally; a past_due account is a warm lead for a support touch, not a lost cause.

- Feedback form submissions — tag recurring requests; the "most demanded features, priced as low as possible" promise only works if you’re actually triaging this weekly.

## Support process

- One inbox (or shared alias) for support — don’t split it across email, form, and social DMs without a plan to consolidate.

- Target response time for launch week: same day. This is realistic at low volume and sets the tone.

- Use the admin dashboard’s user detail view to look up a user’s plan/payment state before responding — you can now see and fix most billing issues without touching Stripe directly.

# 6–8 Week Timeline

| Week | Testing/Legal | Marketing | Execution |
| --- | --- | --- | --- |
| Week 1 | QA pass begins, Stripe test-clock renewal test, CWS submissions filed, legal pages drafted | Landing/waitlist live, feedback form wired up, launch copy drafted | Fix bugs found in QA as they surface |
| Week 2 | Finish QA pass, security sweep, refund policy finalized, private beta cohort (10–20 people) live | First 2–3 SEO pieces published; Chrome Web Store listings submitted | Triage private beta feedback directly |
| Week 3 | Monitor CWS review status; address any reviewer feedback | More SEO content published; begin warming up community presence | Close out any beta-cohort blockers |
| Week 4 | Confirm domain migration (arhat.info → tylented.com) fully complete | Finish SEO seeding (10–15 pieces total); Product Hunt kit finalized | Soft launch — wider invite-only wave for a full week |
| Weeks 5–6 | Address any lingering CWS rejection feedback | Product Hunt launch, community posts, paid test campaigns live | Public launch day + first-week daily triage |
| Weeks 7–8 (buffer) | Close any issues found post-launch | First "we shipped this because you asked" post; review paid test results, decide what to scale | Weekly metrics review becomes routine, not a special event |

# Budget Summary

| Category | Item | Estimate |
| --- | --- | --- |
| Marketing (paid test) | Reddit + Google + social boosts (see Phase 3 table) | $200–350 |
| Marketing (tools) | Waitlist/landing tool, feedback form (Tally free tier is enough to start) | $0–20/mo |
| Legal | DIY — no spend this phase; budget a one-time review later | $0 now |
| Infra | Existing Cloud Run / Cloud SQL costs — no launch-specific increase expected at this volume | Existing |
| Contingency | Buffer for whatever breaks during soft launch | $100 |

# Risk Register

| Risk | Likelihood | Mitigation |
| --- | --- | --- |
| Chrome Web Store rejects an extension | Medium | Submit day 1 of Phase 1 for maximum runway; permissions/CSP issues already fixed once |
| Webhook misconfiguration silently drops real payments | Medium | Test-clock renewal test in Phase 1; verify STRIPE_WEBHOOK_SECRET matches prod endpoint before launch |
| Domain migration incomplete at launch (arhat.info vs tylented.com) | Medium | Treat full migration as a Phase 1 blocker, not a nice-to-have |
| Feedback form still a placeholder at launch | High if not addressed | Wire up a real form in Week 1 — it’s referenced in the product’s core positioning |
| Low launch-day traffic converts poorly | Medium | Soft launch window exists to test conversion before spending the paid budget |
| Support volume overwhelms a single founder | Low at this scale | One inbox, same-day response target, admin dashboard to triage fast |

# What "Done" Looks Like

- All 3 Chrome extensions approved and live on the Chrome Web Store.

- A real Stripe renewal has been tested end-to-end via a test clock and confirmed to update the DB correctly.

- Legal pages reflect Tylented branding, current tiers, and a stated refund policy.

- tylented.com/feedback is a working form, not a placeholder.

- Product Hunt launch has happened, and you’re checking the admin dashboard weekly as a habit, not a one-time setup.